Project Plan & Milestones

Intelligent Multi-Agent Learning Assistant

Start Date: 2026-06-27
Target Completion: 2026-09-19 (12 weeks)
Sprint Duration: 1 week

Phase 1: Foundation (Week 1-2)

Week 1: Project Setup & Architecture

Goal: Establish development environment, CI/CD, and core infrastructure

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Requirement finalization, tech stack verification | requirements.md v1.0 | Architect |
| 2 | Git repo setup, branch strategy, pre-commit hooks | .github/workflows, .pre-commit-config.yaml | DevOps |
| 3 | Docker Compose setup (all services) | docker-compose.yml, Dockerfiles | DevOps |
| 4 | Backend scaffold (FastAPI, SQLAlchemy, Alembic) | Project structure, health endpoints | Backend |
| 5 | Frontend scaffold (Next.js, Tailwind, shadcn) | Project structure, landing page shell | Frontend |
| 6 | Database setup, initial migrations | Base tables, connection pooling | Backend |
| 7 | Code review, documentation update | PR merged, docs updated | Team |

Sprint Review: - ✅ All services running in Docker - ✅ Health check endpoints responding - ✅ CI pipeline passing (lint, type-check, test) - ✅ Frontend landing page renders - ✅ Database migrations working

Git Commit: feat: project foundation with Docker, FastAPI, Next.js scaffold

Week 2: Authentication & Authorization

Goal: Complete user management system with JWT, RBAC, and email flows

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | User model, registration endpoint | POST /auth/register | Backend |
| 2 | Login, JWT generation, refresh tokens | POST /auth/login, /refresh | Backend |
| 3 | Email verification flow | SendGrid integration, verify endpoint | Backend |
| 4 | Password reset, forgot password | Token generation, email templates | Backend |
| 5 | Role-based access control middleware | @require_role decorator, guards | Backend |
| 6 | Frontend auth pages (login, register, reset) | React forms, validation, error handling | Frontend |
| 7 | Auth context, protected routes, API client | Zustand auth store, axios interceptors | Frontend |

Sprint Review: - ✅ User registration with email verification - ✅ JWT login with refresh token rotation - ✅ Password reset flow end-to-end - ✅ Role-based route protection - ✅ Frontend auth forms with validation - ✅ API tests for all auth endpoints (100% coverage)

Git Commit: feat: complete authentication system with JWT, RBAC, email flows

Phase 2: Core Backend & RAG (Week 3-4)

Week 3: Document Management & PDF Processing

Goal: File upload, storage, and text extraction pipeline

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | S3/MinIO integration, file upload endpoint | POST /documents, multipart handling | Backend |
| 2 | PDF text extraction (PyMuPDF, pikepdf) | Text extraction worker | Backend |
| 3 | OCR integration (Tesseract) for scanned PDFs | OCR fallback worker | Backend |
| 4 | Text cleaning pipeline | Headers/footers removal, normalization | Backend |
| 5 | Frontend document upload UI | Dropzone, progress bar, file list | Frontend |
| 6 | Document list, detail, delete pages | Document management UI | Frontend |
| 7 | Integration testing, error handling | Upload edge cases, large files | QA |

Sprint Review: - ✅ PDF upload up to 50MB - ✅ Text extraction with OCR fallback - ✅ Document metadata display - ✅ File deletion with S3 cleanup - ✅ Progress tracking for uploads

Git Commit: feat: document upload, PDF processing, and text extraction pipeline

Week 4: Chunking, Embeddings & Vector Storage

Goal: Complete RAG pipeline from chunks to vector search

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Chunking strategies (semantic, recursive) | Chunking service with overlap | Backend |
| 2 | Metadata extraction (topics, difficulty) | NLP tagging, key concept extraction | Backend |
| 3 | BGE embedding generation | Local embedding worker, batch processing | Backend |
| 4 | Qdrant integration, vector upsert | Collection management, payload filtering | Backend |
| 5 | Hybrid search implementation (dense + sparse) | Search endpoint with BM25 + vector | Backend |
| 6 | Re-ranking with cross-encoder | BGE-reranker integration | Backend |
| 7 | RAG evaluation framework setup | RAGAS metrics, test dataset | AI/ML |

Sprint Review: - ✅ Intelligent chunking with semantic boundaries - ✅ BGE embeddings generated locally - ✅ Qdrant vector storage with metadata - ✅ Hybrid search returning ranked results - ✅ Re-ranking improving top-k precision - ✅ RAG evaluation baseline established

Git Commit: feat: RAG pipeline with chunking, embeddings, hybrid search, re-ranking

Phase 3: AI Agents & Conversation (Week 5-6)

Week 5: LangGraph Setup & Core Agents

Goal: Multi-agent orchestration with Router, Retriever, and Teacher agents

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | LangGraph state machine design | State schema, graph definition | AI/ML |
| 2 | Router Agent implementation | Intent classification, confidence scoring | AI/ML |
| 3 | Retriever Agent with hybrid search | Context assembly, citation formatting | AI/ML |
| 4 | Teacher Agent with Socratic method | Adaptive explanations, step-by-step | AI/ML |
| 5 | Conversation memory (short-term) | Session context, message history | AI/ML |
| 6 | Streaming response implementation | SSE endpoint, token streaming | Backend |
| 7 | Chat UI with streaming | Real-time message display, typing indicator | Frontend |

Sprint Review: - ✅ Router correctly classifies 95%+ of intents - ✅ Retriever returns relevant chunks with citations - ✅ Teacher Agent generates adaptive explanations - ✅ Streaming responses in chat UI - ✅ Conversation history persistence

Git Commit: feat: LangGraph multi-agent system with Router, Retriever, Teacher agents

Week 6: Specialized Agents & Memory

Goal: Summarizer, Quiz, Flashcard, Memory, and Critic agents

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Summarizer Agent | Key concept extraction, hierarchical summary | AI/ML |
| 2 | Quiz Agent with difficulty calibration | MCQ/TF/fill-blank generation | AI/ML |
| 3 | Flashcard Agent with SM-2 | Q&A generation, spaced repetition | AI/ML |
| 4 | Memory Agent (long-term) | User profile memory, concept tracking | AI/ML |
| 5 | Critic Agent & hallucination detection | Self-critique, fact-checking loops | AI/ML |
| 6 | Agent collaboration protocol | Error propagation, fallback strategies | AI/ML |
| 7 | Frontend integration for all agents | Quiz UI, flashcard UI, summary display | Frontend |

Sprint Review: - ✅ Summarizer generates structured summaries - ✅ Quiz Agent creates calibrated assessments - ✅ Flashcards with SM-2 scheduling - ✅ Long-term memory updates user knowledge profile - ✅ Critic Agent detects and reduces hallucinations - ✅ Graceful fallback when agents fail

Git Commit: feat: specialized agents (Summarizer, Quiz, Flashcard, Memory, Critic)

Phase 4: Frontend & User Experience (Week 7-8)

Week 7: Dashboard, Chat & Quiz UI

Goal: Complete core user-facing interfaces

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Dashboard layout, sidebar, navigation | Responsive shell, dark mode | Frontend |
| 2 | Dashboard widgets (recent docs, stats, quick actions) | Overview cards, activity feed | Frontend |
| 3 | Chat interface polish | Citation hover, file upload in chat, markdown | Frontend |
| 4 | Quiz taking interface | Timer, progress, navigation, submission | Frontend |
| 5 | Quiz results & review | Score breakdown, explanations, retry | Frontend |
| 6 | Flashcard study mode | Flip animation, SM-2 controls, deck management | Frontend |
| 7 | Profile & settings pages | Edit profile, preferences, data export | Frontend |

Sprint Review: - ✅ Responsive dashboard with dark mode - ✅ Polished chat with citations and file upload - ✅ Complete quiz flow (take → review → retry) - ✅ Flashcard study with spaced repetition - ✅ Profile management and settings

Git Commit: feat: complete frontend dashboard, chat, quiz, flashcard interfaces

Week 8: Analytics & Recommendations

Goal: Learning analytics dashboard and recommendation engine

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Analytics data collection pipeline | Event tracking, aggregation jobs | Backend |
| 2 | Knowledge graph construction | Concept extraction, prerequisite mapping | AI/ML |
| 3 | Weak/strong topic detection | Performance analysis, trend detection | AI/ML |
| 4 | Study recommendations engine | Personalized plans, content suggestions | AI/ML |
| 5 | Analytics dashboard UI | Charts, filters, date ranges, exports | Frontend |
| 6 | Progress reports generation | Weekly/monthly PDF reports | Backend |
| 7 | Admin panel (user management, system metrics) | Admin routes, moderation tools | Frontend |

Sprint Review: - ✅ Real-time analytics dashboard with charts - ✅ Knowledge graph visualizing concept relationships - ✅ Weak topic detection with actionable insights - ✅ Personalized study recommendations - ✅ Exportable progress reports - ✅ Admin panel for system management

Git Commit: feat: learning analytics, knowledge graph, recommendations, admin panel

Phase 5: Testing & Optimization (Week 9-10)

Week 9: Comprehensive Testing

Goal: Production-quality test coverage and quality assurance

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Unit test coverage push | Target 80%+ for all services | QA |
| 2 | API integration tests | All endpoints, error scenarios | QA |
| 3 | RAG evaluation & optimization | RAGAS metrics, retrieval tuning | AI/ML |
| 4 | Agent evaluation framework | Task completion rates, human eval | AI/ML |
| 5 | E2E tests with Playwright | Critical user journeys | QA |
| 6 | Load testing with Locust | 1000 concurrent users, 100 RPS | QA |
| 7 | Security audit & penetration testing | OWASP Top 10, dependency scan | Security |

Sprint Review: - ✅ 80%+ unit test coverage - ✅ 100% API endpoint coverage - ✅ RAGAS scores meeting targets (relevance > 0.85) - ✅ Agent evaluation baseline established - ✅ E2E tests passing for critical paths - ✅ Load tests confirm scalability targets - ✅ Security audit with no critical findings

Git Commit: test: comprehensive testing suite with 80%+ coverage, RAG evaluation, load tests

Week 10: Performance Optimization & Polish

Goal: Production performance, caching, and UX refinement

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Database query optimization | EXPLAIN ANALYZE, index tuning, materialized views | Backend |
| 2 | Caching layer implementation | Redis caching, CDN setup, cache invalidation | Backend |
| 3 | Frontend performance (bundle size, lazy loading) | Code splitting, image optimization | Frontend |
| 4 | LLM optimization (prompt caching, batching) | Reduced latency, cost optimization | AI/ML |
| 5 | Error handling & resilience | Circuit breakers, retry logic, graceful degradation | Backend |
| 6 | Accessibility audit (WCAG 2.1 AA) | Screen reader testing, keyboard nav, contrast | Frontend |
| 7 | Documentation finalization | API docs, developer guide, deployment guide | Docs |

Sprint Review: - ✅ API p95 latency < 200ms (auth), < 500ms (RAG) - ✅ Frontend bundle size < 200KB initial - ✅ Redis caching reducing DB load by 60% - ✅ LLM costs reduced by 40% via optimization - ✅ Graceful degradation when services fail - ✅ WCAG 2.1 AA compliance verified - ✅ Complete documentation suite

Git Commit: perf: optimization pass - caching, query tuning, bundle size, accessibility

Phase 6: Deployment & Launch (Week 11-12)

Week 11: Monitoring & Production Setup

Goal: Production infrastructure, monitoring, and operational readiness

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Kubernetes manifests | Deployments, services, ingress, HPA | DevOps |
| 2 | Secrets management (Vault/AWS SM) | External Secrets Operator, rotation | DevOps |
| 3 | Prometheus & Grafana setup | Metrics collection, dashboards, alerts | DevOps |
| 4 | Log aggregation (Loki/EFK) | Structured logging, correlation IDs | DevOps |
| 5 | Backup automation | pg_dump, Qdrant snapshots, S3 lifecycle | DevOps |
| 6 | Disaster recovery runbook | RTO/RPO procedures, failover testing | DevOps |
| 7 | Staging environment validation | End-to-end testing in production-like env | QA |

Sprint Review: - ✅ K8s cluster running in staging - ✅ Prometheus scraping all services - ✅ Grafana dashboards for all metrics - ✅ Alerts configured for critical thresholds - ✅ Automated backups verified - ✅ DR procedures tested and documented

Git Commit: infra: production Kubernetes setup with monitoring, backups, DR

Week 12: Launch & Final Delivery

Goal: Production deployment, final documentation, and project handoff

| Day | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Production deployment | Blue-green deployment, smoke tests | DevOps |
| 2 | SSL/TLS, CDN, WAF configuration | CloudFront, AWS WAF, certificate management | DevOps |
| 3 | Final security hardening | CSP headers, security headers, rate limiting | Security |
| 4 | User acceptance testing | Stakeholder demo, feedback collection | PM |
| 5 | Documentation finalization | README, API docs, architecture diagrams | Docs |
| 6 | Presentation & report preparation | Demo script, slides, final report | Team |
| 7 | Project retrospective, knowledge transfer | Lessons learned, handoff documentation | Team |

Sprint Review: - ✅ Production deployment live and stable - ✅ SSL/TLS properly configured - ✅ Security headers and WAF active - ✅ UAT passed with stakeholders - ✅ Complete documentation delivered - ✅ Presentation and final report ready - ✅ Knowledge transfer completed

Git Commit: release: v1.0.0 production deployment - Intelligent Multi-Agent Learning Assistant

Risk Mitigation

| Risk | Mitigation Strategy | Contingency |
| --- | --- | --- |
| LLM API downtime | Local Llama 3 fallback, request queueing | Graceful degradation to cached responses |
| Scope creep | Strict MVP prioritization, weekly backlog grooming | Feature freeze at Week 8, polish only |
| Performance issues | Continuous profiling, caching strategy | Horizontal scaling, read replicas |
| Team availability | Cross-training, documentation | Adjust timeline, reduce scope |
| Integration complexity | API-first design, contract tests | Mock services for parallel development |
| Data quality issues | Multiple PDF parsers, manual correction UI | Human-in-the-loop for edge cases |

Definition of Done

For each sprint, all items must meet: - [ ] Code reviewed and approved by at least one team member - [ ] All tests passing (unit, integration, lint, type-check) - [ ] Documentation updated (API docs, README, architecture) - [ ] CI/CD pipeline green - [ ] No critical or high security vulnerabilities - [ ] Performance benchmarks met (if applicable) - [ ] Accessibility checked (if UI changes) - [ ] Feature demo recorded for sprint review

Communication Plan

| Meeting | Frequency | Participants | Purpose |
| --- | --- | --- | --- |
| Daily Standup | Daily | All | Blockers, progress, coordination |
| Sprint Planning | Weekly (Monday) | All | Task assignment, estimation |
| Sprint Review | Weekly (Friday) | All + Stakeholders | Demo, feedback |
| Retrospective | Weekly (Friday) | All | Process improvement |
| Architecture Review | Bi-weekly | Leads | Technical decisions |
| Stakeholder Update | Bi-weekly | PM + Stakeholders | Progress, scope, risks |

Project Manager: AI Technical Co-Founder
Last Updated: 2026-06-27